GO GET FUNDS FOR ALL

SOFTWARE PROGRAM MANAGEMENT PLAN

IBANA SMITH

Revision

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

Preface

Table of Contents

## 

## Introduction

## 1.1 Project Overview

## 1.2 Project Deliverables

## 1.3 Evolution of SPMP

## 1.4 Reference Materials

## 1.5 Definitions and Acronyms

Project Organization

## 2.1 Process Model

## 2.2 Organizational Structure

## 2.3 Organizational Interfaces

## 2.4 Project Responsibilities

Managerial Process

3.1 Management Objectives and Priorities

3.2 Assumptions Dependencies and Constraints

3.3 Risk Management

3.4 Staffing Plan

3.5 Monitoring and Controlling Mechanisms

Technical Processes

4.1 Methods Tools and Techniques

4.2 Software Documentation

4.3 Project Support Functions

Description of Work Processes

5.1 Work Breakdown WBS

5.2 GANTT Chart

### 

## 

### 

## 

### 

## INTRODUCTION 1

Overview 1.1

The purpose of the SPMP for the following project Go Get Funds For All is to outline the steps and procedures to reach the end goal of a version of a crowdfunding website that ensure the acceptance of American Currency to the Philippine Peso or the Philippine Peso for a possible cause that needs funds.

The targeted audience would be stakeholders seeking to use crowdfunding as a means to support their cause.

Project Deliverables 1.2

Deliverable Establishing Repo

Due Date: 10-14-2020

Deliverable Turn in SPMP, Meeting Content

Due Date: 10-18-2020

Deliverable Setting up Environments

Due Date: 10-27-2020

Deliverable Learn Tutorials For Development

Due Date: 10-29-2020

Deliverable Obtain Hosting For Site

Due Date: 10-31-2020

Deliverable Obtain Domain Name

Due Date: 10-31-2020

Deliverable Point Domain To Hosting/ Register

Due Date:11/1/2020

Deliverable Choose Templates

Due Date: 11/1/2020

Deliverable Establish Basic Backend and Frontend

Due Date: 11/8/2020

Deliverable Work on Final Deliverables

Due Date: 11/12/2020

Deliverable Implement Plug Ins

Due Date: 11/13/2020

Deliverable System Test Protocol

Due Date:11/17/2020

Deliverable Finalize Deliverables

Due Date: 11/20/2020 @ Midnight

Deliverable Implement Capability of adding videos and phots

Due Date: 11/20/2020

Deliverable Implement Authenication

Due Date: 11/21/2020

Deliverable Finalize Project Launch

Due Date: 11/29/2020 10 am EST

Evolution of SPMP 1.3

Risk 1. Change of Requirements - If the client decides to change a feature there would have to be a well thought out plan that will not take too much time and the project can still run

Risk 2. Underestimating Time Constraints- Time is vital during projects if the time is underestimate it could lead to the developer not being able to meet requirements, projects being rushed and being pushed back

Risk 3. Technical Issues - Some of the technology may have unexpected updates which would not be able to meet the clients preferences or project is no longer compabitile

1.4 Reference Materials

Tutorial For Wordpress

<https://www.youtube.com/watch?v=iWrsUZindIo>

Go Fund Me

<https://www.gofundme.com/?utm_source=google&utm_medium=cpc&utm_campaign=US_GoFundMe_EN_Exact_Desktop_NewDormant_LongTail&utm_content=Gofundme_Www&utm_term=www%20go%20fund%20me_e_c_ad&gclid=CjwKCAiA7939BRBMEiwA-hX5J7bynJ-mcj7xC8O4MYmProoa15dx9w8z0wjXoEA-Ua_iON0Mglx44hoCYzIQAvD_BwE>

Go Get Funding

<https://gogetfunding.com/>

1.5 Definitions and Acronyms

SPMP: Software Project Management Plan

GGF: Go Get Funding

GFM: Go Fund Me

Project Organization 2

2.1 Process Model

The Following Model I will be using is the waterfall model.I have an idea on what design I will use and use plugins with wordpress

## 2.2 Organizational Structure

## 2.3 Organizational Interfaces

Wordpress.org

WBS app diagrams.net

## 2.4 Project Responsibilities

Point of Contact - Ibana Smith

Developer- Ibana Smith

Documentation- Ibana Smith

Risk Managerial Process 3

3.1 Management Objectives and Priorities

1 Keep Track of Deadlines

2 Ensure Documentation is up to date

3 Maintain flexibility

4 Dedicate Time for Development

3.2 Assumptions Dependencies and Constraints

Developer has time to dedicate to maintaining documentation and updating the client of status of project. Ensuring the requirements are met and finalized.

3.3 Risk Management

For the following I am will be the point of contact, developer and the tester ensuring that the plan will work. Try to stick to the original goals and focus on the areas that I planned in the proposal

3.4 Staffing Plan

One individual will

3.5 Monitoring and Controlling Mechanisms

Technical Process 4

Methods, Tools, and Techniques 4.1

Methods:

Tools:

- Wordpress.org

-Normal Host

-Github

-Godaddy.com ( Domain)

-Siteground ( Hosting)

Techniques:

Use PHP and Plugins to create the donation capabilities to the site

HTML to develop the overall website to enable an authenticated user to

Description of Work Packages 5

